Western Kenya basin land use/cover mapping

Status report

This is the overview of the status of the project covering the details already finalised and pending issues areas

- The landcover supervised classifications for the Nyando basin has been fully completed and land degradation risk maps have been generated from the soil, Slope and the land cover datasets.

- Supervised classification for landcover have been done for all Yala blocks and lower and middle blocks in Nzoia basin.

The information is summarised in the table below

| Basin | Blocks | Existing datasets | Completed outputs | Status |
| --- | --- | --- | --- | --- |
| Nyando basin | Upper Nyando | - Landuse/Cover - Slope - Soil | - Land degradation risk map - Land degradation computed areas(ha) | Complete |
|  | Mid Nyando (Katuk Odeyo) | - Landuse/Cover - Slope - Soil | - Land degradation risk map - Land degradation computed areas(ha) | Complete |
|  | Lower Nyando | - Landuse/Cover - Slope - Soil | Land degradation risk map Land degradation areas(ha) | Complete |
| Yala basin | Upper Yala | - Landuse/Cover - Slope | - Supervised classification - Land degradation risk map not finalised | Incomplete Soil data missing |
|  | Middle Yala (Kaimosi) | - Landuse/Cover - Slope | - Supervised classification -Land degradation risk map not finalised | Incomplete Soil data missing |
|  | Lower Yala | - Landuse/Cover - Slope | - Supervised classification -Land degradation risk map not finalised | Incomplete Soil data missing |
| Nzoia basin | Upper Nzoia | - Landuse/Cover - Slope | - Unsupervised classific. -Ground truth data missing | Incomplete Soil data missing |
|  | Middle Nzoia | - Landuse/Cover - Slope | - Supervised classification -Land degradation risk map not finalised | Incomplete Soil data missing |
|  | Lower Nzoia | - Landuse/Cover - Slope | - Supervised classification -Land degradation risk map not finalised | Incomplete Soil data missing |

NOTE:

In reference to the status of the project indicated above the following are the areas that will be required o finish up the remaining tasks in the Yala and Nzoia blocks

- The soil data will be processed to correspond to the analysis criteria previously used that involves performing queries in GIS to extract the sodic and the Non-sodic soils for land degradation risk weighted analysis

- The soil data  will be combined with other datasets i.e. Slope and landcover/use data to generate a final land degradation risk maps for the remaining areas