BRIEF STATUS OF ACTIVITIES FOR THE MONTH OF FEBRUARY

Report by: Joash Mango and Isaac Learamo

Within the month we were monitoring screening trials plots, woodlots and degraded sites in Nyando. The following activities were taking place in each of the rehabilitation sites;

Kowalla rehabilitation site

Desilting of water pans and weeding of tree in both the woodlots and Kowalla 2 rehabilitation site through food for work. We meet with the community on the management of trees mainly on how to prune the trees. We made agreement with the community to buy grafted mangoes seedlings from Kokoto group at a half price since we help them in grafting of the seedlings. Planting will take place next month.

Kokoto rehabilitation site

They were mulching tree seedling at the same time applying manure through food for work. Watering of the young seedlings that were planted during short rains at the same time they are planting strips of aloe species to control soil erosion.

Kalacha rehabilitation site

Pruning of tree seedling is going on at the same time harvesting of grass ready for hay making. With the support of the food for work money they are planning to build a hay storage house where they will keep hay as problem of free grazing is there during dry spell so the hay could be of a great help and reduce free grazing.

Kokumu Aora gulley group

This is a new site which was initiated in November 2007. Planting of tree seedlings is going on about 3000 seedlings have been planted. To take to them the 400 seedlings in Kisumu tree nursery to be planted this season

Collaboration institution

Joash assisted Kari with redefining of the microcatchments shape files at the same time printing them with the help of Meshack. I also assisted Kari in putting all the GPS points of interventions in one central point for easy accessibility by any project partners.

Plans for next two months

This month tree survival count and measurement in screening trials plots and degraded sites.

Next month data entry for trees survival count and measurement.

Mobilizing communities for planting of small paddock farms with grass at the same time grass reseeding in bare patches in the rehabilitation sites.

Planting on more seedling in the new rehabilitation site Kokumu Aora gulley group