April 2007 progress report

Screening trials in lower Yala mainly consists of seven tree species as reflected in the summery table below.

| No. | Seedlings Species | Total planted | Total gapped | Grand total |
| --- | --- | --- | --- | --- |
| 1. | Grevillea robuster | 7791 | 301 | 8092 |
| 2. | Makhamia lutea | 3188 | 57 | 3245 |
| 3. | Sena siamea | 2749 | 56 | 2805 |
| 4. | Albizia | 1855 | 148 | 2003 |
| 5. | Croton dichogamous | 216 | 9 | 225 |
| 6. | Cassuarina | 504 | 0 | 504 |
| 7. | Croton macrostachyus | 278 | 0 | 278 |
| Total seedlings planted |  | 16581 | 571 | 17152 |

So far we have planted a total of 17152 seedlings of assorted species. 571 seedlings of assorted species have been used for gapping/filling with grevillea being dominant.

This report reflects what has been planted as from 19th march to April 30th 2007.

Observation

Trees which were planted before are doing very well although they need to be weeded at the base to reduce incidents of being smothered by weeds. We are planning to use field resource persons to do the work as farmers seems to be much more committed in their farms as it’s a period of weeding.

One plot cassuarina has been browsed by animals in Kanyadet though they are sprouting.