14th-19th May 07 report

| Date | Activity | Remarks |
| --- | --- | --- |
| 14/5/07 | Gap filling in Kanyadet sub location. | A total of 483 seedlings of assorted species were planted. |
| 15/5/07 | Separation of the seedlings in Maseno | Seedlings were to be separated such that we needed enough for our screening plots and rehabilitation sites and remaining to be collected by Kari for their sites. |
| 16/5/07 | Transporting tree seedlings to two foremen in charge of Kanyadet, Rera and Ndori sub locations | These were assorted seedlings to be planted in the one row that was left in each screening trial. Each farmer with screening plot is to receive 12 seedlings of assorted species to plant in the row left behind. Farmers to participate fully in this exercise. They included those who had small plots and wanted seedlings for afforestation. A total of 1600 seedlings of assorted species were delivered at the two sites with one site receiving 1000 seedlings while the other receiving 600 seedlings. |
| 17/5/07 | Transporting tree seedlings to two foremen in charge of Dienya, Gombe, Uriri and Oyinyore sub locations | A total of 1000 seedlings of assorted species were at the two sites with one site receiving 600 seedlings while the other receiving 400 seedlings. |
| 18/5/07 | Planting screening plots in Gombe and Rera sublocations | Only one plot was planted accommodating 144 seedlings. Another 144 seedlings were given for afforestation while 80 seedlings were gap-filled. |
| 19/5/07 | Gap filling in Dienya East sub location | A total of 255 seedlings of assorted species were gap filled while another 155 seedlings were distributed for woodlots and afforestation. |

To date,

- Planted a total of 20,299 seedlings of assorted species in screening plots in lower Yala (140 plot)

- Gapped 818 seedlings of assorted species

- Given out 3,438 seedlings of assorted species for woodlot and afforestation establishment

- Grand total of seedlings planted so far is 24,555 seedlings of assorted species.

Plan

- Complete gapping in the week of 21st-25th may 2007

- Distribute medicinal and fruit trees as part of the incentives we had promised before for farmers who took up screening trials.

- Start training of farmers on management of seedlings in screening plot for good uptake. This is due to the fact that farmers have been saying that they need some knowledge on how to handle these tree seedlings as they had never handled such a big number before.