Progress report of Nyando Block from 30th October- 3rd November 2006

By Joash Mango and Wilson Ondiala

The main objective of the work is to identify the badly degraded areas for rehabilitation and plots for screening trials in Nyando river basin (block).

The degraded areas that we have selected for the rehabilitation are as follows;

- Kokoto

- Kowalla

- Likuenyi

- Kalacha

- Thurgem

The farmers in the degraded areas have shown some interest in the rehabilitation of the areas by use of food for work approach except in Likuenyi where we have not yet visited and talked to the farmers concerned.

In Kokoto one of the farmers by name Thomas Onyango whose plot is affected by the degradation had advice us that it was good to involve them in the rehabilitation process instead of bringing outsiders to work in the site, also the area headman by name Maurice Adero Odeda expressed the same concern. They wanted their group instead to be involved in the work. The other concern they have was the desilting of the Kokoto dam and helping them advance their nursery they have started as a group.

The farmers whose lands have been degraded in Kokoto area are as follows:

- Moses Otieno Were

- Ouko Anyal

- Akosh Achola/ Philip Ouko

- Agnes Atieno Ogwang

- Tom Swa

- Philip Ouko/ Akosh Achola

- Dison Owano

- Petronala Omollo

- Adero Adede

In Kowalla we meet with the coordinator of Kowalla environmental rehabilitation group (KERG) by name Mrs. Nancy Omondi had some complain over the rehabilitation work since we had told her that we collaboratively working together with Kari but her complain is that she only do usually see Kari vehicle on the other side of the rehabilitation site. We had promised to solve the problem and have both parties (ICRAF and KARI) work as a team.

In Kalacha the farmers whose lands have been degraded are as follows:

- Clement Odera Agalla

- Kilion Osewe Onyallo

- George Otieno Ogada

- George Odhiambo ( Mother Pelesia Aoko Alouch)

- Peter Olewe Onuonga

- Elida Aoko Atieno

- Nereya Asonga Odera

- Mama Mary Were

- Monica Akuku Were

But they have some of the group members that help them in the work of the rehabilitation, they are as follows:

- Otieno Manga and the Wife

- Birigita Ogada

- Lilian Otieno

- Peter Odera and the Wife

- Benta Olewe

For the screening trials plots the following have been done so far by the following resource people.

- Lukas: Have measured and pegged 4 plots, 2 are ready dugged for planting

- Valentino: Have measured and pegged 3 plots

- Keter: Have measured and pegged 2 plots

In total nine plots have measured and pegged ready for digging holes and incorporating with manure but two are ready for planting. On this we have not got a report from Esther one of the resource people whom we made appointment with on 6th November.

In the screening trails which were planted in July this year some of the trees have been scorched with the drought so farmers wanted some replacement from us.

One of the farmers who were trained in nursery establishment and management requested to know when the incentives for their nurseries will be provided to them